**Documentation:** (Duration: 5 hr/s)

**DB restructure** (Duration: 4 hr/s)

**Update the CORE project and queries based on Updated DB** (Duration: 4 hr/s)

**User additional Info**  (Total Duration: 7 hrs)  
Re-Design: (Duration: 2 hr/s)  
Testing: (Duration: 1 hr/s)  
Status: (1) Terminated  (2) Active (3) Retrieve  
Bug Status (Duration: 1 hr/s)

Acquisition Date: (Duration: 1 hr/s)

Termination Date: (Duration: 1 hr/s)

Retrieval Date: (Duration: 1 hr/s)

Duration:

**Device Module** (Total Duration: 8 hrs)  
Re-Design: (Duration: 2 hr/s)

Device Info: (Duration: 1 hr/s)

Type

Name  
Serial Number

Active: True | False

Software Info: (Duration: 2 hr/s)

Operating System

Key (Client App)

Installed Software: (Duration: 3 hr/s)

User Input (Add / Remove)  
~~Auto populate~~

Hardware Details: (Duration: 0 hr/s)

Computer Name

Profile Name

Hard Disk SN:

Motherboard SN:

**Add Peripherals Module** (Duration: 6 hr/s)

UI (Design and View)

Add / Remove Functionality

**Update Table**Re-Design/Re-Label: (Duration: 1 hr/s)  
Last Date IP Used

**Update SQL From Postgre to MsSQL:** (Duration: 3 hr/s)

**Testing and Bug fixing** (Duration: 2 hr/s)

**Total of 40 hours under Monitoring and Device module**